## Slide 1: R consortium R submission Pilot Updates
10/1/2021
By the Submission pilot execution team
Ning Leng, Heng Wang (Roche)
Mike Stakehouse, Eli Miller (Atorus)
Yilong Zhang, Peikun Wu (Merck)

## Slide 2: Recap: R submission Pilots Scope and Plan
Our Mission
Easier R-based clinical trial regulatory submissions today
  by showing open examples of using current submission portals
Easier R-based clinical trial regulatory submissions tomorrow
  by collecting feedback and influencing future industry and agency decisions on system/process setup
Pilot principles
Provide open examples of submitting R-based clinical trial data/analysis packages to FDA.
All pilots will be submitted from R consortium (non-profit identity) to FDA. Public available data will be used.
All data, codes and documents will be fully available to public.
FDA staff will be engaged to review submission package.
Submitters and FDA staff will provide feedback on current process/system.
Contributions from multiple organizations are preferred in order to avoid bias towards organization specific tools.
3 planned pilots
Pilot1: common analysis (Q4 2021)
Pilot2: advanced analysis (Q2 2022)
Pilot3: alternative formatting for package submission (TBD)

## Slide 3: Recap: Pilot 1 Goal
Key evaluation aspects:
For Submitter
  Submission of a proprietary R package (`pilot1wrappers`, in txt format)
  Preparation of R-based submission materials (ADRG, etc.)
For FDA staff
  Reproduce analysis results by reconstructing submitted proprietary package (`pilot1wrappers`) / retrieving open source packages
  Provide feedbacks and/or review comments
Data and analysis scope:
Data from CDISC pilot 1 - publicly available, simulated data
  Data generation script out of the scope of this pilot
4 TLFs - 3 tables, 1 figure
  This pilot will provide R scripts for TLF generation and a proprietary R package which contains analysis wrappers
Success Criteria:
Submitter:
  Successfully submit via eCTD portal
FDA Staff:
  Reproduce analysis results

## Slide 4: Key repos
https://github.com/RConsortium/submissions-wg
  WG repo, meeting minutes, issue board
https://github.com/RConsortium/submissions-pilot1
  Development repo for Pilot 1
https://github.com/RConsortium/submissions-pilot1-to-fda
  Final submission folder for Pilot 1 - following eCTD required folder structure
https://github.com/RConsortium/r-submission-site
  A public facing website introducing the submission WG

## Slide 5: Progress Update & Tentative timeline
10/1/2021: complete draft codes and documents (90%)
10/1/2021 - 10/15/2021: Formatting codes/documents, move to final submission repo, internal review within the execution team
10/15 - 10/21/2021: Review by WG and esub teams
Late Oct: actual submission after adjudication
Early Nov: present at R/pharma
Asks
WG members: to provide feedback during WG review time frame (Oct)
  Need 1-2 people to reproduce results of the submission package (Adrian and Doug)
  Broader group to perform review
  Engage esub experts to review the submission package (Roche, Merck, GSK)
  Earlier feedback are also welcome (via GH issues)

## Slide 6: Additional topic
Follow up on Paul Schuette’s request that we suggest rewording to Section 4.1.2.10 of the Study Data Technical Performance Guide.
“Sponsors should submit software programs in ASCII text format. Executable file extensions should not be used.”